### Stakeholder Register for XYZ Health Solutions IT System Integration

#### 1. Dr. Maria Thompson

- **Name:** Dr. Maria Thompson

- **Role:** Executive Sponsor, CEO of XYZ Health Solutions

- **Attitude:** Highly supportive

- **Interest:** Strategic alignment and ensuring the project supports the organization's long-term goals and enhances patient care.

- **Impact:** High

- **Influence:** High

- **Communication preferences:** Monthly executive reports, strategic meetings

- **Location:** Company headquarters

- **Success criteria:** Successful integration leading to improved operational efficiency and patient satisfaction.

- **Work hours:** 8 AM–6 PM EST, available for meetings on Tuesdays and Thursdays

#### 2. Liam Carter

- **Name:** Liam Carter

- **Role:** Project Lead, Project Manager, and Systems Analyst

- **Attitude:** Leading

- **Interest:** Successful project execution, meeting deadlines, and ensuring all project deliverables are achieved.

- **Impact:** High

- **Influence:** High

- **Communication preferences:** Daily updates and check-ins, project status meetings

- **Location:** Project office

- **Success criteria:** On-time delivery of the unified IT platform with minimal issues and high user adoption.

- **Work hours:** 9 AM–5 PM EST, flexible for urgent project needs

#### 3. Priya Patel

- **Name:** Priya Patel

- **Role:** IT Director

- **Attitude:** Neutral

- **Interest:** System stability, HIPAA compliance, and ensuring the technical infrastructure supports the integration.

- **Impact:** Medium

- **Influence:** High

- **Communication preferences:** Weekly technical meetings, email updates

- **Location:** IT department

- **Success criteria:** A stable and secure IT environment with no compliance issues.

- **Work hours:** 8 AM–4 PM EST, available for emergencies

#### 4. Dr. James Lee

- **Name:** Dr. James Lee

- **Role:** Clinical Operations Manager

- **Attitude:** Supportive

- **Interest:** Ensuring the new system meets clinical needs and supports efficient clinical workflows.

- **Impact:** High

- **Influence:** Medium

- **Communication preferences:** Tailored reports, involvement in workflow planning

- **Location:** Clinical operations department

- **Success criteria:** Improved clinical efficiency and patient care outcomes.

- **Work hours:** 7 AM–3 PM EST, flexible based on clinical needs

#### 5. Aisha Khan

- **Name:** Aisha Khan

- **Role:** Patient Services Manager

- **Attitude:** Supportive

- **Interest:** Ensuring front-line operations are not disrupted and that patient services are enhanced.

- **Impact:** High

- **Influence:** Medium

- **Communication preferences:** Regular updates, patient feedback sessions

- **Location:** Patient services department

- **Success criteria:** Positive patient feedback and improved service delivery.

- **Work hours:** 9 AM–5 PM EST, available for patient-related issues

#### 6. Sofia Rivera

- **Name:** Sofia Rivera

- **Role:** Data Analyst

- **Attitude:** Supportive

- **Interest:** Leveraging data insights to support performance tracking and decision-making.

- **Impact:** High

- **Influence:** Medium

- **Communication preferences:** Data-driven insights, performance reports

- **Location:** Data analytics department

- **Success criteria:** Accurate and timely data reports that drive operational improvements.

- **Work hours:** 10 AM–6 PM EST, flexible for data analysis tasks

#### 7. Patients (End Users)

- **Name:** Patients

- **Role:** End Users

- **Attitude:** Supportive

- **Interest:** Receiving updates and providing feedback on system usability to ensure a smooth user experience.

- **Impact:** High (collectively)

- **Influence:** Low (individually)

- **Communication preferences:** Email and app notifications

- **Location:** Various, depending on patient location and accessibility

- **Success criteria:** Improved accessibility to health information and services, enhanced user experience.

- **Work hours:** N/A, but availability for feedback and updates should be considered during typical business hours

By completing the Stakeholder Register with these detailed entries, you ensure that all key stakeholders are identified and their needs, expectations, and communication preferences are clearly documented. This register will be a valuable reference throughout the project, helping to tailor engagement strategies and maintain effective stakeholder communication and alignment.

===========================

| Interest Level | Stakeholder Name | Role | Influence Level |
| --- | --- | --- | --- |
| High | Dr. Maria Thompson | Executive Sponsor, CEO | High |
| High | Liam Carter | Project Lead, Project Manager, Systems Analyst | High |
| Medium | Priya Patel | IT Director | High |
| High | Dr. James Lee | Clinical Operations Manager | Medium |
| High | Aisha Khan | Patient Services Manager | Medium |
| High | Sofia Rivera | Data Analyst | Medium |
| High | Patients (End Users) | End Users | Low (individually), High (collectively) |